# KERTAS CADANGAN UNTUK PERTIMBANGAN LEMBAGA PENGURUSAN MPC (BOM)

| TAJUK Keterangan: Tajuk Projek/ Cadangan | Achieving Regulatory Quality: Good Regulatory Practices for Effective Governance |
| --- | --- |
| TARIKH/ GARIS MASA Keterangan: Jadual mula dan akhir pelaksanaan projek/ cadangan | Jan 2025 – June 2025 |
| TUJUAN & LATAR BELAKANG Keterangan: Tujuan dan penerangan ringkas mengenai projek | The UPC upgrade project supports Good Regulatory Practices (GRP) by improving transparency, efficiency, and stakeholder engagement. By modernizing the system, it aims to reduce administrative burdens, enhance accessibility, and boost productivity, aligning with Malaysia’s goals for high-quality, responsive services. - Enhance System Efficiency and Automation: Integrate AI tools for feedback analysis, report generation, and user support to streamline operations, reduce manual errors, and improve response times. - Modernize User Interface and Accessibility: Redesign the portal with a contemporary, mobile-friendly interface and accessibility features to ensure a seamless user experience across all devices. - Improve User Engagement and Communication: Implement interactive features like gamification, streamlined navigation, and organized comment sections to boost user participation and simplify information sharing. - Strengthen Support and Performance Monitoring: Introduce clear user guidelines, templates, and performance tracking tools to assist users effectively and monitor system performance for continuous improvement. |
| JUSTIFIKASI Keterangan: Penjelasan yang menyokong kepada pelaksanaan projek/ cadangan | The current UPC system faces challenges such as outdated interfaces, manual processes, and limited user engagement, which hinder its effectiveness and user satisfaction. As technology and user expectations evolve, upgrading the system is crucial to meet modern demands and align with organizational goals. An enhanced UPC will streamline operations, improve accessibility, and foster greater engagement among stakeholders. - Resolve Current Issues: Address inefficiencies like outdated interfaces, complex navigation, and manual processes to improve user experience. - Adopt Advanced Technology: Use AI tools for faster, error-free feedback analysis, report generation, and support. - Improve Accessibility: Ensure a modern, mobile-friendly, and inclusive design for all users. - Boost Engagement: Add features like gamification and better navigation to increase user participation. - Enhance Efficiency: Automate processes and track performance to optimize system functionality. - Align with Goals: Support organizational objectives by improving service delivery and transparency. |
| KAEDAH PELAKSANAAN Keterangan: Kaedah yang perlu dilakukan bagi melaksanakan projek | - Needs Assessment: Identify challenges and improvements through stakeholder workshops and system usage reviews. - Design and Planning: Create a project plan, modern UI, and integrate AI tools for automation. - Development: Build and test new features, ensuring seamless integration. - User Testing: Conduct beta testing and refine based on user feedback. - Training: Provide training and user manuals for smooth onboarding. - Deployment: Roll out upgrades in phases with continuous monitoring. - Continuous Improvement: Track performance, gather feedback, and update regularly. |
| STAKEHOLDERS/ PIHAK BERKEPENTINGAN Keterangan: Pihak atau kumpulan yang menerima kesan positif mahupun negatif daripada projek yang dijalankan | - Ministries and government agencies - Industries - Public |
| JANGKAAN HASIL/ OUTCOME Keterangan: Apa yang MPC perlu capai/ faedah-faedah jangka pendek dan jangka panjang hasil dari intervensi projek/ cadangan | - Improved Transparency and Accessibility: The upgraded system will enhance public access to regulatory information and processes, ensuring alignment with GRP principles of openness and inclusivity. - Streamlined Regulatory Processes: Automation and user-friendly features will reduce administrative burdens, making regulatory compliance easier and more efficient for all stakeholders. - Enhanced Stakeholder Engagement: Features like simplified navigation, and AI-driven support will encourage greater participation and collaboration, fostering trust and productivity in regulatory frameworks. |
| KUMPULAN SASAR Keterangan: Individu/ kumpulan yang menerima faedah daripada projek/ cadangan | - Ministries and agencies - Industries - Public |
| SUMBER BAJET/ KOS Keterangan: Sumber bajet / jumlah kos yang terlibat. | DE (Budget FORE 2025): RM217,780.00 |
| HASIL (RM) - SEKIRANYA ADA Keterangan: Pendapatan yang diterima daripada projek | NA |
| SYOR Keterangan: Keputusan yang diperlukan daripada Lembaga Pengurusan MPC | The approval of the Board of Management (BOM) is sought for the implementation of Good Regulatory Practice for Ministry of Health programme with utilising the FORE 2025 budget amounting RM217,780.00 |
| UNIT/ BAHAGIAN | NCS/PCD |

**Sila lampirkan maklumat-maklumat lain yang berkaitan sekiranya perlu.

(Contoh: Agenda program, perincian kos, pelan risiko, gambar rajah, lakaran pelan, senarai nama, carta Gantt, dll.)

| DISEDIAKAN OLEH: | DISEMAK OLEH: | DISAHKAN OLEH: |
| --- | --- | --- |
| NAMA PEMOHON Norazlina Tun Ibrahim Pengurus | NAMA PENYELIA Azlin Mohd Alias Pengurus Kanan | NAMA PENGARAH Mohammed Alamin Rehan Pengarah |
| Tarikh: | Tarikh: | Tarikh: |

Lampiran 1 – Carta Perbatuan

|  | 2024 | 2025 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SKOP TUGAS | DISEMBER | JANUARI | FEBRUARI | MAC | APRIL | MEI | JUN |
| 1. Mesyuarat Jawatankuasa Pemandu ICT (JPICT) | W2 |  |  |  |  |  |  |
| 2. Penyediaan spesifikasi sebutharga | W3 |  |  |  |  |  |  |
| 3. Perolehan sebutharga -Pelawaan sebutharga -Penilaian sebutharga (Mesyuarat JK Teknikal, Mesyuarat Sebut Harga) -Penawaran sebutharga (Surat Setuju, Surat Akuan, Kontrak) |  | W2 -W4 |  |  |  |  |  |
| 4. Mesyuarat Pemulaan (Kick-off) |  |  | W1 |  |  |  |  |
| 5.Pelaksanaan Kajian Keperluan Analisis -Kajian Keperluan Pengguna (URS) -Spesifikasi Keperluan Sistem (SRS) |  |  | W2-W3 |  |  |  |  |
| 6.Pembangunan dan Konfigurasi Sistem -Membangun, merekabentuk dan menyediakan platform bagi pembangunan sistem -Membangunkan modul-modul komponen sistem -Membuat instalasi dan konfigurasi server, pangkalan data MYSQL Enterprise, Framework dan PHP |  |  |  | W1-W4 | W1-W4 | W1-W2 |  |
| 7.Pengujian Sistem -Pengujian Penerimaan Pengguna (User Acceptance Test) -Pengujian Penerimaan Akhir (Final Acceptance Test) -Kerja-kerja pembetulan dan pengubahsuaian kod sumber dan konfigurasi system |  |  |  |  |  | W3-W4 |  |
| 8. Transisi Portal UPC 1.0 ke Portal UPC 2.0 |  |  |  |  |  | W3-W4 |  |
| 9. Pelancaran (Go-Live) |  |  |  |  |  |  | W1 |

Note:

Note:

Actual

Actual

Plan

Plan

# Lampiran 2 – Perincian Kos

|  | Type of Payment | Cost per Unit (RM)* | No. of Unit (man-hour/ pax/pages) | Total Cost (RM) |
| --- | --- | --- | --- | --- |
| 1 | DEVELOPMENT OF THE UPC V2.0 FRAMEWORK |  |  |  |
|  | Subject Matter Expert/Advisor | 400 | 10 man-hours | 4,000.00 |
| 2 | SYSTEM DEVELOPMENT |  |  |  |
|  | System Development and Services (including 8% SST) | - | 93 man-days | 198,180.00 |
| 3 | CAPACITY BUILDING |  |  |  |
|  | Course/ training/ seminar facilitators (instructors, facilitators, moderators and speakers) | 1800 | 2 man-days | 3,600.00 |
|  | Full Day Seminar Package/ Meeting Package [Incl. of F&B, WiFi, flip charts, meal voucher (online programme), etc] | 200 | 30 pax x 2 man-days | 12,000.00 |
|  | TOTAL DEVELOPMENT BUDGET (FORE) |  |  | 217,780.00 |